PLAN.md

Rule: work on ONE milestone at a time. Do not start the next until the owner approves.

Milestone 0: Foundation

- Monorepo with apps/web, apps/rider, apps/api, packages/shared

- TypeScript, lint, typecheck and test scripts working

- PostgreSQL + PostGIS running locally; migration tool set up

- .env.example with every variable from README.md

- Basic CI that runs lint, typecheck and tests

- Role-based auth skeleton (customer, provider, rider, admin)

Milestone 1: Accounts and onboarding

- Phone OTP and email sign-up (SMS through Africa's Talking sandbox)

- Customer address: map pin, autocomplete, required landmark note

- Provider onboarding: facility pin, radius, documents, service menu, capacity, hours

- Rider onboarding: documents, vehicle, payout number

- Secure document upload with signed URLs

- Admin approval queue for providers and riders

Milestone 2: Discovery

- Provider search by PostGIS distance within radius

- List and map view with filters (distance, turnaround, price, rating)

- Routes API road distance for the top 10 to 20 results only, with caching

- Hide providers outside their radius or at full capacity

Milestone 3: Orders and pricing

- Order state machine with allowed transitions and actors

- Order creation from provider menu with estimated weight or items

- Delivery fee per leg from stored road distance

- Weighing step and final price; approval flow for more than 15% above estimate

- order_events log with time, actor, location, photos

- Tests for every transition and every pricing rule

Milestone 4: Payments

- M-Pesa STK Push in the Daraja sandbox

- Payment ledger: charge, hold, refund, commission, payout

- Release payouts after delivery and dispute window (M-Pesa B2C sandbox)

- Refund rules for cancellations

- Idempotent callbacks and reconciliation job

Milestone 5: Riders and dispatch

- Rider availability and location updates

- Sequential job offers (about 30 seconds each), then widen radius, then admin alert

- Separate pickup and return legs with their own fees

- Rider app: accept job, navigate, photo and item count, status updates

- Order status and rider location shown to the customer at key steps

Milestone 6: Trust and safety

- Bag tags or QR codes scanned at each handover

- Cancellations, no-show fee, refunds

- Dispute and claim flow with evidence; payout hold while open

- Ratings for provider and rider

Milestone 7: Notifications and admin

- SMS and push for every order event

- Admin dashboard: live orders, disputes, ledger, fee and radius settings

- Audit log for admin actions

Milestone 8: Hardening and pilot launch

- Security checklist in docs/SECURITY.md fully passed

- ODPC registration and privacy policy in place (owner task)

- Terms, rider and provider agreements, compensation policy (owner task)

- Load and failure testing; backups and a tested restore

- Staging environment with M-Pesa production go-live checks

- Pilot town onboarding: providers and riders recruited (owner task)

Later (not now)

Silver and Gold tiers, polygons, scored dispatch, card payments, live GPS map, WhatsApp, featured placements, Swahili.